## Slide 1: An Agile Approach to Software Development
Jared Bickler

## Slide 2: Agile
Software development methodology focused on delivering small, incremental updates instead of a single large release
Helps teams work faster and with fewer issues
Involves continuous evaluation and feedback
Enables quick adjustments during development
Includes three main roles:
  Product Owner
  Scrum Master
  Development Team

## Slide 3: Product Owner
Creates and maintains the product vision
Manages the product and backlog
Engages shareholders and end-users in backlog refinement
Coordinates with other product owners for alignment

## Slide 4: Scrum Master
Supports team needs and facilitates collaboration
Coaches team members and addresses negative behaviors
Imparts Agile knowledge to the team
Manages impediments and reduces waste
Oversees team health and culture

## Slide 5: Development Team
Operates as a self-organizing unit
All members are equal, with no special titles or sub-teams
Possesses all necessary skills to develop the product
Commits to achieving the sprint goal

## Slide 6: How is Agile structured?
Continuous loops of phases for each feature
Contrasts with the waterfall approach of completing all features before delivery
Features broken down into user stories
Developed in short iterations called “sprints”
Phases repeated as needed until completion

## Slide 7: Agile Phases
Plan
  Envision the project
  Prioritize key features
  Consider deployment platform, architecture, and basic UI
Define key product aspects based on research and feedback
  Create a product backlog
Design the final product and develop test plans
Develop the product
  Prioritize backlog items
  Incorporate feedback and make adjustments

## Slide 8: Agile Phases
Test for useability and accuracy
  Refine based on tester feedback
Deploy the product
  Conduct system and user acceptance testing
Maintain
  Make ongoing changes and refinements based on user and market changes
  Perform production testing and bug checks

## Slide 9: Is Agile a Better Approach to the SDLC?
Complex and gradual approach to software development
  Can lead to better results and productivity
Requires full team commitment
May not be suitable for every team or project
Considerations must be made before adopting Agile

## Slide 10: Agile vs. Waterfall
Waterfall
  Linear (one-cycle) approach
  Limited feedback
    Requires completing most development before feedback
  Changes require extra planning
Agile
  Circular approach
    Breaks the project into stories, each with their own development cycle
  Regular feedback
    Allows for incremental feedback and adjustments
    Makes it easier to pivot quickly
  Easy to implement changes

## Slide 11: Which Approach is Right for You?
How long will it take to develop the product?
How quickly does the Product Owner need it completed?
How many features will the product include?
How likely are features to change mid-development?

## Slide 12: Which Approach is Right for You?
Waterfall
  Short development timelines
  Short feature lists
  Unlikely mid-project changes
Agile
  Longer development timelines
  Extensive feature lists
  Likely changes during development
  Requires high communication and self-sufficiency

## Slide 13: References
Georgieff, M. (n.d.). Building your first agile team charter. Agile Marketing Guidance for Orgs, Teams, and Individuals. https://www.agilesherpas.com/blog/agile-team-charter.
Charter the team : Full scale agile™. Full Scale agile™ : Radical Agile. (2021, July 9). https://fullscaleagile.com/charter-the-team/#_Toc72418174.
Overeem, B. (2016, July). Characteristics of a great scrum team. Scrum.org. https://www.scrum.org/resources/characteristics-great-scrum-team-0.
Tutorials Point. (n.d.). SDLC - Agile Model. Retrieved October 14, 2021, from https://www.tutorialspoint.com/sdlc/sdlc_agile_model.html